WHITE PAPER

AI-Enabled Insurance

Management Information System

Transforming 44 Products into One Intelligent Conversation

Prepared for

Mutakamela Insurance Company

Version 1.0 | September 2026

Table of Contents

PART I: BUSINESS CASE

1. Executive Summary

2. The Challenge

3. The Opportunity

4. The Solution

PART II: PLATFORM CAPABILITIES

5. Generic AI Policy Engine

6. WhatsApp-First Experience

7. Document AI

8. Fraud Detection

9. Predictive Analytics

PART III: IMPLEMENTATION

10. Customer Journeys

11. Technical Architecture

12. Integration

13. Roadmap

14. Investment and ROI

APPENDICES

PART I

BUSINESS CASE

1. Executive Summary

We propose an AI-Enabled Insurance MIS that transforms how Mutakamela serves customers. This platform consolidates 44 insurance products across 7 Lines of Business into a single, intelligent conversation interface.

1.1 Key Outcomes

| Metric | Current State | With AI Platform |
| --- | --- | --- |
| Time to Quote | 2-4 hours | Less than 3 minutes |
| Quote to Policy | 1-3 days | Less than 5 minutes |
| Customer Touchpoints | 5-8 interactions | 1 conversation |
| Operating Cost per Policy | SAR 150-200 | SAR 25-40 |
| 24/7 Availability | No | Yes |
| Fraud Detection | Manual (days) | Real-time (seconds) |

1.2 Investment Summary

| Component | Investment | Timeline |
| --- | --- | --- |
| Platform Development | SAR 2.8M - 3.5M | 6 months |
| Annual Operations | SAR 800K - 1.2M | Ongoing |
| Expected ROI | 280% - 350% | Within 18 months |
| Break-even | - | 8-10 months |

2. The Challenge

2.1 Customer Pain Points

| Pain Point | Current Reality | Impact |
| --- | --- | --- |
| Too Many Products | 44 products across 7 LOBs | Customer confusion |
| Slow Process | Days for quotes | Lost sales |
| Channel Friction | Branch visits required | Abandonment |
| Language Barriers | English-first systems | Frustration |
| No Transparency | Black-box pricing | Distrust |

2.2 Operational Inefficiencies

| Area | Issue | Cost Impact |
| --- | --- | --- |
| Manual Data Entry | Same info 5+ times | SAR 50-80 per policy |
| Document Processing | Human review | SAR 30-50 per app |
| Customer Service | Call center for basics | SAR 15-25 per call |
| Fraud Detection | Post-claim only | 5-8% loss ratio |

3. The Opportunity

3.1 Vision 2030 Alignment

| Vision 2030 Goal | How AI Platform Delivers |
| --- | --- |
| Digital Services | 100% digital policy issuance |
| Financial Sector Development | Advanced products for all Saudis |
| Quality of Life | Instant coverage |
| Youth Empowerment | Digital-native experience |

3.2 Market Opportunity

| Factor | Data Point | Implication |
| --- | --- | --- |
| WhatsApp Penetration | 95%+ in Saudi | Preferred channel |
| Smartphone Adoption | 98% of adults | Mobile-first |
| Youth Population | 70% under 35 | Digital expectations |
| Insurance Penetration | 2% of GDP | Growth potential |

3.3 Competitive Landscape

| Competitor | WhatsApp Capability | Gap |
| --- | --- | --- |
| Tawuniya (29%) | Planning stage | No live service |
| Bupa Arabia (25%) | App-only chat | Not on WhatsApp |
| Al Rajhi Takaful | Basic inquiry | No purchase flow |
| Others | None | Phone/email only |

Mutakamela can be FIRST to offer full AI-powered quote-to-policy on WhatsApp.

4. The Solution

4.1 Core Concept

One intelligent conversation that understands what the customer needs and delivers the right product instantly.

1. Listens to natural language request

2. Understands intent and extracts information

3. Matches to optimal product(s)

4. Asks only needed questions

5. Generates instant quote

6. Processes payment securely

7. Delivers policy PDF in same conversation

4.2 Platform Components

| Component | Function | Technology |
| --- | --- | --- |
| AI Policy Engine | Intent matching | Arabic-BERT, Rasa |
| WhatsApp Integration | Customer interface | Meta Business API |
| Document AI | OCR and verification | Tesseract, LayoutLM |
| Fraud Detection | Risk scoring | ML anomaly detection |
| PDF Generation | Instant documents | Jinja2, WeasyPrint |

4.3 Lines of Business

| LOB | Products | AI Capabilities |
| --- | --- | --- |
| Motor | 7 products | Instant quotes, Najm integration |
| Health | 8 products | Family enrollment, network lookup |
| Travel | 5 products | Instant certificates |
| Protection | 6 products | Needs analysis |
| Marine | 6 products | Open policy management |
| Engineering | 6 products | Project coverage |
| Property | 6 products | Risk assessment |

Total: 44 products unified into ONE intelligent interface

PART II

PLATFORM CAPABILITIES

5. Generic AI Policy Engine

5.1 How It Works

| Stage | Process | Example |
| --- | --- | --- |
| 1. Intent Classification | Detect BUY, RENEW, CLAIM | I need insurance -> BUY |
| 2. Entity Extraction | Extract Product, Amount, Dates | my Camry -> Vehicle |
| 3. Needs Analysis | Understand requirements | new car -> Comprehensive |
| 4. Product Matching | Score suitable products | Motor Comprehensive 95% |
| 5. Gap Filling | Ask missing fields | Plate number? |
| 6. Quote Generation | Calculate premium | SAR 2,850/year |

5.2 Policy Matching Algorithm

MATCH SCORE = (Keyword Match x 0.3) + (Entity Match x 0.3) + (Need Alignment x 0.4)

5.3 Arabic Language Support

* Arabic-BERT: Pre-trained on Arabic insurance corpus

* Saudi Dialect: Understands local expressions

* Code-Switching: Handles mixed Arabic-English

6. WhatsApp-First Customer Experience

6.1 Customer Entry Points

| Entry Point | How It Works | Conversion |
| --- | --- | --- |
| Website Widget | Floating WhatsApp button | 35-45% |
| QR Code | Scan at branches | 25-35% |
| Click-to-WhatsApp Ads | Facebook/Instagram ads | 40-50% |
| SMS Campaigns | Renewal with wa.me link | 30-40% |

6.2 Deep Link Technology

https://wa.me/966512345678?text=I need insurance

* No need to save contact - link opens chat directly

* Pre-filled message reduces customer effort

* Works on iOS, Android, WhatsApp Web

6.3 Customer Authentication

| Scenario | Method | Flow |
| --- | --- | --- |
| Existing Customer | Phone matches CRM | Greet by name |
| New Customer | Collect Iqama/ID | Verify via Yakeen |
| Sensitive Actions | OTP verification | 6-digit code |
| Payment | Secure redirect | HTTPS payment page |

7. Intelligent Document Processing

7.1 Document Types Supported

| Document | Fields Extracted | Accuracy |
| --- | --- | --- |
| National ID (Iqama) | Name, ID, DOB, Nationality | 99.5% |
| Vehicle Registration | Plate, VIN, Make, Model | 99% |
| Driving License | License#, Category, Expiry | 99% |
| Medical Reports | Diagnosis, Treatment | 95% |
| Commercial Register | CR#, Company, Activities | 98% |

7.2 Arabic OCR Capabilities

* Bidirectional text: Arabic RTL + English LTR

* Handwritten Arabic recognition

* Government document QR codes

* Stamp and seal detection

7.3 Verification Checks

| Check | Method | Action |
| --- | --- | --- |
| Authenticity | Tamper detection | Flag altered docs |
| Validity | Expiry + Absher check | Reject expired |
| Consistency | Cross-field validation | Flag mismatches |
| Quality | Image scoring | Request clearer scan |

Total processing time: less than 3 seconds

8. Fraud Detection and Risk Assessment

8.1 Real-Time Fraud Detection

| Detection Type | Technique | Red Flags |
| --- | --- | --- |
| Application Fraud | NLP + Anomaly | Inconsistent answers |
| Document Fraud | Computer Vision | Photoshopped docs |
| Claims Fraud | Pattern Recognition | Staged accidents |
| Identity Fraud | Biometric Check | Stolen IDs |
| Collusion | Network Analysis | Related parties |

8.2 Fraud Risk Score

| Score | Risk Level | Action |
| --- | --- | --- |
| 0-30 | Low | Auto-approve |
| 31-60 | Medium | Enhanced verification |
| 61-80 | High | Manual review |
| 81-100 | Critical | Block and escalate |

8.3 Underwriting Engine

| Decision | Criteria | Response Time |
| --- | --- | --- |
| Auto-Accept | Standard risk, complete data | Less than 5 seconds |
| Auto-Quote | Moderate risk | Less than 30 seconds |
| Refer | High-value, complex | Queued for review |
| Decline | Uninsurable, fraud flags | Instant |

9. Predictive Analytics

9.1 Claims Prediction

| Prediction | Model | Business Value |
| --- | --- | --- |
| Claim Frequency | Time-series | Reserve planning |
| Claim Severity | Regression | Loss ratio prediction |
| Settlement Amount | XGBoost | Early reserve setting |
| Litigation Risk | NLP | Legal intervention |

9.2 Customer Analytics

| Metric | Capability | Action |
| --- | --- | --- |
| Churn Prediction | Behavioral analysis | Retention offers |
| Cross-sell | Affinity modeling | Recommendations |
| Lifetime Value | Revenue modeling | Tiered service |
| Renewal Probability | Historical patterns | Campaign timing |

9.3 Operational Dashboard

* Real-time policy issuance metrics

* Claims processing funnel

* Agent performance scorecards

* Channel effectiveness comparison

* Revenue and loss ratio trending

PART III

IMPLEMENTATION

10. End-to-End Customer Journeys

10.1 Motor Insurance Journey

| Step | Time | Action |
| --- | --- | --- |
| 1 | 0:00 | Customer clicks WhatsApp on website |
| 2 | 0:05 | AI asks Comprehensive or Third Party |
| 3 | 0:15 | Customer says Comprehensive |
| 4 | 0:30 | AI asks plate number |
| 5 | 0:35 | AI fetches vehicle from Elm |
| 6 | 0:40 | AI shows quote SAR 2,850 |
| 7 | 1:30 | Payment completed |
| 8 | 2:00 | Customer uploads Istimara |
| 9 | 2:05 | Policy PDF sent via WhatsApp |

Total: 2 minutes from first message to policy in hand

10.2 Documents Generated

| Document | Format | Delivery |
| --- | --- | --- |
| Policy Schedule | PDF Arabic/English | WhatsApp + Email |
| Insurance Certificate | PDF with QR | WhatsApp |
| Payment Receipt | PDF | WhatsApp + Email |

11. Technical Architecture

11.1 Technology Stack

| Layer | Technology | Purpose |
| --- | --- | --- |
| AI/NLP | Arabic-BERT, Rasa | Intent, Entity, Dialogue |
| ML Platform | TensorFlow, PyTorch | Fraud, Risk models |
| Backend | Python FastAPI | APIs, Business Logic |
| Database | PostgreSQL + Redis | Data + Cache |
| Document AI | Tesseract + LayoutLM | OCR extraction |
| PDF Engine | Jinja2 + WeasyPrint | Template rendering |
| Cloud | AWS Bahrain | Saudi data residency |

11.2 Performance Targets

| Operation | Target | SLA |
| --- | --- | --- |
| Intent Classification | Less than 100ms | 99.9% |
| Quote Calculation | Less than 500ms | 99.5% |
| Document OCR | Less than 3 seconds | 99% |
| PDF Generation | Less than 2 seconds | 99.9% |
| End-to-End | Less than 5 minutes | 95% |

11.3 Security

* Data Encryption: AES-256 at rest, TLS 1.3 in transit

* Saudi Data Residency: AWS Bahrain region

* SAMA Compliance: Automated reporting

* PCI-DSS: Payment data isolation

12. Integration and Compliance

12.1 External Integrations

| System | Purpose | Data Exchange |
| --- | --- | --- |
| Elm | Vehicle lookup | Plate to Make/Model |
| Najm | Motor registry | Policy registration |
| Yakeen | Citizen verification | ID to Name/DOB |
| Absher | ID validation | Authenticity check |
| SADAD | Bill payment | Premium collection |
| SAMA | Regulatory | Compliance reports |

12.2 SAMA Compliance

| Requirement | Automation | Output |
| --- | --- | --- |
| Policy Documentation | Auto-generated | Compliant wordings |
| Premium Calculations | Tariff validation | Audit trail |
| Claims Reporting | Auto-classification | Regulatory reports |
| AML/KYC | ID verification | Compliance certificates |

13. Implementation Roadmap

13.1 Phase Overview

| Phase | Weeks | Focus | Deliverables |
| --- | --- | --- | --- |
| 1. Foundation | 1-4 | Core AI + WhatsApp | NLU models, API setup |
| 2. Motor Launch | 5-10 | Motor live | Full Motor flow, PDF |
| 3. Health + Travel | 11-16 | Expand LOBs | Health, Travel flows |
| 4. Commercial | 17-20 | B2B products | Marine, Engineering |
| 5. Intelligence | 21-24 | Advanced AI | Fraud, Analytics |
| 6. Optimization | 25-26 | Performance | Arabic fine-tuning |

13.2 Key Milestones

| Milestone | Week | Success Criteria |
| --- | --- | --- |
| First WhatsApp Quote | Week 6 | Quote via WhatsApp |
| First Policy via WhatsApp | Week 8 | Complete purchase flow |
| Motor Go-Live | Week 10 | Open to all customers |
| All LOBs Live | Week 22 | 44 products available |
| Full Launch | Week 26 | All features optimized |

14. Investment and Return on Investment

14.1 Investment Summary

| Category | Year 1 | Year 2 | Year 3 |
| --- | --- | --- | --- |
| Platform Development | SAR 2,800,000 | - | - |
| Infrastructure | SAR 360,000 | SAR 400,000 | SAR 450,000 |
| AI Model Training | SAR 200,000 | SAR 100,000 | SAR 100,000 |
| WhatsApp API | SAR 120,000 | SAR 180,000 | SAR 250,000 |
| Support | SAR 200,000 | SAR 300,000 | SAR 350,000 |
| TOTAL | SAR 3,830,000 | SAR 1,080,000 | SAR 1,250,000 |

14.2 Cost Savings

| Area | Current | With AI | Annual Savings |
| --- | --- | --- | --- |
| Policy Issuance | SAR 150/policy | SAR 30/policy | SAR 6M |
| Customer Service | SAR 20/call | SAR 2/chat | SAR 3.6M |
| Document Processing | SAR 40/app | SAR 5/app | SAR 1.75M |
| Fraud Losses | 5% loss ratio | 3% loss ratio | SAR 4M |
| TOTAL SAVINGS | - | - | SAR 15.35M/year |

14.3 ROI Summary

| Metric | Value |
| --- | --- |
| Total 3-Year Investment | SAR 6.16M |
| Annual Benefits | SAR 30M+ |
| 3-Year Net Benefit | SAR 86M+ |
| ROI | 280% - 350% |
| Payback Period | 8-10 months |

The AI platform pays for itself within the first year.

Appendix A: Complete LOB Coverage

Motor Insurance (7 Products)

* Third Party Liability (TPL)

* Comprehensive - Agency Repair

* Comprehensive - Workshop Repair

* Fleet Insurance

* Commercial Vehicle

Health Insurance (8 Products)

* Individual Health

* Family Health

* Corporate Group Health

* Domestic Worker Health

* Visitor Health

Travel Insurance (5 Products)

* Single Trip

* Multi-Trip Annual

* Schengen Visa

* Umrah/Hajj

Protection and Savings (6 Products)

* Term Life

* Whole Life

* Education Savings

* Personal Accident

Marine Insurance (6 Products)

* Marine Cargo Single

* Marine Cargo Open Policy

* Marine Hull

Engineering Insurance (6 Products)

* Contractors All Risk

* Erection All Risk

* Machinery Breakdown

Property Insurance (6 Products)

* Fire and Allied Perils

* Burglary and Theft

* All Risk Property

End of Document

For questions, contact your account representative.